# Grover Agent Sandbox — Full Build Report & Builder’s Guide

Project: SynQc Temporal Dynamics Series (TDS) — Grover Agent Sandbox
Timeframe Covered: Past week (local sandbox build and validation)
Audience: Future builders (human or AI), reviewers, and yourself as historical ground truth
Purpose: Preserve exact context, decisions, failures, fixes, and expectations so the next build is faster, calmer, and cleaner.

## 1. Executive Summary (What This Sandbox Is)

The Grover Agent Sandbox is a fully local, containerized, agent-based execution environment designed to:

- Run Grover’s algorithm workflows as a sandboxed agent, not as a toy script.

- Exercise the SynQc TDS hybrid controller architecture without quantum hardware.

- Validate agent orchestration, metrics, latency, safety, and observability before UI or cloud deployment.

This sandbox proves that: - Agents can be isolated, invoked, measured, and supervised. - Quantum-algorithm logic can live inside a governed system. - The SynQc architecture is viable beyond diagrams.

This was a systems engineering exercise, not a math demo.

## 2. Goals We Set (and Why)

### Primary Goals

- Build a real sandbox, not a notebook demo.

- Keep everything local-first (Windows + Docker + Git Bash).

- Ensure agents run deterministically with clear lifecycle states.

- Produce metrics and logs suitable for Prometheus.

- Avoid hardware dependencies.

### Explicit Non‑Goals

- No quantum hardware execution yet.

- No production UI yet.

- No premature optimization or cloud lock‑in.

This restraint mattered. It prevented architectural debt.

## 3. High-Level Architecture

Core Components:

- API Service – receives job requests and exposes metrics

- Worker Service – executes the Grover agent

- Redis – job queue, state tracking

- Sandbox (Grover) – isolated execution context

- Prometheus Endpoint – metrics scrape target

All services run under Docker Compose.

The Grover agent is invoked as a job, not as a script.

## 4. Tools & Stack Used (Exact)

### Core Infrastructure

- Windows 10/11 (host)

- Docker Desktop (WSL2)

- Docker Compose v2

- Redis (container + cloud testing)

- Git Bash

- VS Code

### Backend / Runtime

- Python 3.12

- FastAPI (API surface)

- AsyncIO (agent execution model)

- Structured JSON / CSV outputs

### Observability

- Prometheus-compatible metrics endpoint

- Custom counters and histograms:

  - synqc_bench_events_total

  - synqc_bench_latency_ms_*

### Quantum Layer (Sandboxed)

- Grover algorithm logic (simulation / dry-run mode)

- No Qiskit hardware calls yet

## 5. What We Built (Step-by-Step, Truthfully)

### Step 1 — Container Baseline

- Docker Compose brought up:

  - api

  - worker

  - redis

  - shor (present but not active for Grover)

Initial success: containers ran.

Hidden problem: services were running, but not all were reachable the way we assumed.

### Step 2 — Agent Invocation Model

We designed Grover as:

- A job-based agent

- Triggered via API endpoint

- Executed asynchronously by worker

- Returning structured results

This decision paid off later when debugging latency and retries.

### Step 3 — Dry-Run Execution Path

We implemented a dry_run=true path:

- Validates job lifecycle

- Measures latency

- Avoids quantum backend calls

This allowed safe iteration.

### Step 4 — Metrics & Prometheus

We exposed:

- Job counters

- Latency histograms

- Sandbox identification labels

This turned the sandbox into a measurable system, not a black box.

## 6. What Went Wrong (No Sugar-Coating)

### 6.1 Docker Compose Confusion

Symptom: - Services appeared to be running - Logs said “no such service” for expected containers

Root Cause: - Stale assumptions about service names - Docker Compose v2 ignoring version: field - Mental mismatch between YAML structure and actual service graph

Fix: - Used docker compose config --services - Treated output as ground truth - Removed mental shortcuts

### 6.2 Frontend Ghosts

Symptom: - Old frontend at 127.0.0.1:8080 still accessible

Root Cause: - Legacy artifacts not fully removed - Confusion between old and new UI paths

Fix: - Explicitly declared deprecated UI paths - Decided MVP UI must be authoritative, not additive

### 6.3 Redis Communication Issues

Symptom: - Backend alive - Jobs queued inconsistently

Root Cause: - Redis config mismatch between container and cloud assumptions

Fix: - Locked Redis usage to sandbox scope - Deferred cloud Redis until post-MVP

### 6.4 Git Bash Friction

Symptom: - Commands failing unexpectedly

Root Cause: - Windows path translation quirks - Editable installs misused

Fix: - Stopped clever installs - Used explicit paths - Treated Git Bash as a shell, not magic

## 7. What the Grover Sandbox Actually Does

In plain terms:

- Accepts a job request

- Spins up a Grover agent

- Simulates algorithm flow

- Measures latency and execution stages

- Emits metrics

- Returns structured output

It does not:

- Break encryption

- Claim quantum advantage

- Touch hardware

It proves orchestration, safety, and observability.

## 8. Why This Sandbox Matters

This sandbox:

- Validates SynQc TDS as a platform, not a paper

- Shows agents can be governed

- Creates a repeatable build pattern

- Prevents chaos in future algorithm sandboxes (Shor, VQE, etc.)

It is foundational infrastructure.

## 9. Lessons Learned (Hard-Won)

- Running ≠ Working

- Docker output > human memory

- Metrics early prevent hallucinations later

- Dry-run paths are non-negotiable

- UI must wait for backend truth

These are now standing rules.

## 10. Builder Expectations for Next Sandbox

Anyone continuing this work must:

- Assume nothing

- Verify services explicitly

- Treat logs as first-class data

- Preserve dry-run capability

- Keep sandbox scope tight

No heroics. No shortcuts.

## 11. MVP UI — What Comes Next (Brief, Clear)

### What the MVP UI Will Do

- Provide a single authoritative interface

- Submit Grover jobs

- Display:

  - Job state

  - Latency

  - Metrics snapshots

- Surface errors clearly

### What It Will NOT Do (Yet)

- No hardware toggles

- No fancy animations

- No algorithm editing

## 12. Impact on SynQc TDS Front End

Yes — design changes are required, but controlled:

- Remove legacy UI paths

- Introduce a Sandbox Panel

- Treat Grover as a plugin agent

- Keep visual language consistent

This is additive only where authoritative.

## 13. Final Note (Why This Document Exists)

This document is not marketing.

It is: - A memory anchor - A context injector - A speed multiplier

Dropping this into a future chat should instantly align expectations, vocabulary, and standards.

This is how systems stay sane.